Ticketing Management System

System Documentation — V 5.0.0.0

Organization: Akshay Software Technologies Private Limited.

Document Status Approved | Effective Date: July 2026

Table of Contents

- Introduction & System Overview.

- Project History & Background.

- Project Ownership & Initiation.

- System Objectives & Vision.

- Key Features & Functional Modules.

- Technical Architecture & Stack.

- Development & Implementation Details.

- Time & Resource Investment.

- System Benefits & Business Impact.

- Security, Compliance & Reliability.

- Plan of Action & Testing Approach.

- Development History & Version Timeline.

- Management Review Summary.

- Next 12-Month Roadmap (Management View.

- One-Page Executive Summary.

- Formal Sign-Off & Approval Page.

- Risk Register & Mitigation Plan.

- Deployment & Rollback Strategy.

- Appendix — Glossary, Abbreviations & References.

- File Structure Overview.

- Conclusion & Management Summary

1. Introduction & System Overview

1.1 Overview

The Ticketing Management System (TMS) is a centralized, role-based digital platform designed to manage, track, and resolve operational, technical, and service-related requests across the organization. The system provides a structured, transparent, and auditable workflow for handling tickets raised by internal users or customers and processed by support and administrative teams.

The platform is designed with scalability, security, and operational efficiency in mind, ensuring it can support both current organizational needs and future enterprise growth.

1.2 Business Problems Addressed

The system was developed to address several critical business challenges:

| Problem | Impact Before TMS |

- Lack of centralized request and issue tracking.

- Tickets lost across emails and chat channels

- Manual or email-based ticket handling.

- Delays, miscommunication, and missed follow-ups

- No standardized prioritization or SLA enforcement.

- Critical issues treated equally to minor requests.

- Limited management visibility into workload and performance.

- No real-time data for informed decisions.

- Inconsistent accountability and escalation processes.

- Unclear ownership across departments

- Difficulty in auditing historical issues and actions.

- Compliance gaps during reviews

1.3 Target Users

The Ticketing Management System is built for:

| User Type | Description |
| --- | --- |
| Client Users | Create, submit, and track service requests, monitor ticket progress, communicate with support teams, and review ticket resolution history. |
| Consultants | Manage assigned tickets, provide resolutions, record work hours, update ticket status, collaborate with team members, and escalate issues when required. |
| Super Administrators | Exercise complete system governance, including organization-wide configuration, user and role management, security settings, analytics, reporting, system administration, and enterprise-level oversight. |

2. Project History & Background

2.1 Project Initiation

The project was initiated in response to increasing operational complexity and growing service demands within the organization. As business operations expanded, existing manual and semi-digital processes became insufficient to handle the volume and criticality of support requests.

2.2 Business Challenges

Key challenges that led to project initiation included:

- Increasing ticket volumes without proportional support structure

- Delayed response times impacting internal productivity and customer satisfaction

- Lack of real-time visibility into issue status and assignment accountability

- Difficulty in enforcing accountability across departments and consultants

2.3 Strategic Motivation

The system was conceived as a strategic enabler to:

- Standardize issue management processes across the entire organization

- Improve service reliability and reduce average response and resolution times

- Provide management with real-time, actionable operational insights

- Establish a foundation for future automation and AI-driven intelligent support

3. Project Ownership & Initiation

3.1 Ownership

The Ticketing Management System is owned by Akshay Software Technologies Private Limited as an internal enterprise platform initiative.

| Role | Name |
| --- | --- |
| Project Initiator | Rajan Chelladurai |
| Lead Developer | Ruhul Amin |
| Testing & Validation | Rajan Chelladurai, Reshma Lokhande, Ruhul Amin |

> Overall ownership resides with the organization, ensuring long-term continuity, governance, and accountability.

3.2 Stakeholders

Key stakeholders involved in the project include:

- Senior Management and Leadership

- IT and Engineering Teams

- Support and Operations Teams

- Compliance and Audit Functions

3.3 Decision-Making & Approvals

Project approvals followed a structured governance process involving:

1. Requirement validation by operations and support teams

2. Technical feasibility assessment by IT

3. Budgetary and timeline approvals by management

4. Phased sign-offs during development milestones

4. System Objectives & Vision

4.1 Short-Term Objectives

- Centralize all ticket-related activities across the organization

- Enable role-based access and clear accountability for each ticket

- Improve response and resolution timelines significantly

- Provide basic analytics and reporting dashboards for management oversight

4.2 Long-Term Vision

- Build a scalable enterprise-grade service management platform.

- Enable seamless cross-departmental integration workflows.

- Introduce intelligent automation, AI-powered ticket routing, and predictive analytics.

- Support multi-organization / multi-company operations with centralized management.

- Integrate AI across the platform to improve decision-making, workflow automation, and user productivity.

- Implement AI-based conversation understanding to analyze user requests, identify intent, extract key information, and automatically categorize tickets.

- Provide AI-powered solution recommendations by suggesting relevant knowledge base articles, previous resolutions, SOPs, and troubleshooting steps based on ticket context.

- Enable automatic work time calculation by tracking ticket lifecycle, consultant activity, response time, and resolution time to generate accurate effort reports.

- Introduce AI-assisted performance analytics to measure consultant efficiency, workload distribution, SLA compliance, and productivity trends.

- Implement AI-driven priority prediction to automatically identify critical incidents and recommend escalation based on business impact.

- Provide intelligent resource allocation by recommending the most suitable consultant based on expertise, availability, and historical performance.

- Develop predictive maintenance and issue forecasting by identifying recurring problems and recommending preventive actions before incidents occur.

- Integrate with ERP, CRM, HRMS, email, WhatsApp, Microsoft Teams, and other enterprise applications for end-to-end business process automation.

- Support self-learning AI models that continuously improve recommendations based on historical ticket data, user feedback, and organizational knowledge.

4.3 Alignment with Business Growth

The system architecture and design align with the company's long-term growth strategy by supporting:

Modular expansion— new feature modules without architectural overhaul

High availability — designed for minimal downtime in production

Future integrations — built with APIs connecting to enterprise systems (CRM, ERP, ITSM)

5. Key Features & Functional Modules

5.1 Customer Login & Incident Management

- Customers securely log in to create and manage their SAP Incidents

- Incidents can also be raised for CREST ERP systems

- Upon successful ticket creation, an automated email notification is dispatched to the customer containing the unique Ticket ID

- CC email addresses (Division Heads, managers) are automatically included in relevant notifications

5.2 Incident Classification

Customers define the nature of the incident at the time of creation:

| Incident Type | Description |
| --- | --- |
| Functional / Transactional | Business process or transactional flow issues |
| Technical / Connection | System connectivity, database, or infrastructure issues |
| Add-Ons | Custom development, SAP add-on or third-party integration issues |

This categorization ensures accurate routing, prioritization, SLA tracking, and reporting.

5.3 Contract Status Validation

- Customers can view whether their support contract is Active or Suspended

- If the contract is suspended, users receive an Account Suspensionmessage during incident creation

- Authorized ASTPL Admin users can reactivate suspended accounts from the management console

5.4 ASTPL Internal — Admin & Consultant Features

| Feature | Description |
| --- | --- |
| Consultant Notification | Assigned consultants receive email alerts when a customer raises a ticket |
| Division Head CC | Division Heads are automatically CC'd in all ticket communications |
| Work Hour Logging | Consultants log time taken to resolve each ticket |
| Non-Ticket Time Tracking | Dedicated options for Add-On development or internal activities |

5.5 Reporting & Dashboards

Customer Dashboards

- Tickets raised to date

- Open (active) tickets

- Closed tickets

Super Admin Dashboards

| Dashboard Panel | Drill-Down Capabilities |
| --- | --- |
| Open Tickets | Customer-wise open tickets, Consultant-wise open tickets |
| Closed Tickets | Customer-wise closed tickets |
| Overdue Tickets | Customer-wise, Type-wise, Consultant-wise overdue tickets |

Resolution Timeline Analysis

- Consultant-wise and customer-wise time taken to resolve tickets

- Excel export available for all reports with date-range filters

- ERP Incident Type-based categorization breakdowns

5.6 Pre-Assignment Routing Rules Engine

A dynamic rule-based assignment engine automatically routes tickets to the correct consultant upon creation:

| Routing Criteria | Description |
| --- | --- |
| Specific Client User | Match based on the individual who raised the ticket |
| Route all tickets from a particular company | Route all tickets from a particular company |
| Specific Department | Match by department, with optional category sub-matching |
| ERP Incident Type | Match against multiple ERP incident types (multiselect) |

- Rules are evaluated sequentially by Evaluation Order (lowest number = highest priority)

- The first matching rule assigns the ticket; remaining rules are skipped

- If no rules match, ticket is routed to the Super Admin

5.7 Theme Customization Engine

- Theme Modes: Light, Dark, and System (auto-detects OS preference)

- Primary Brand Gradient: Customizable header and primary component colors

- Accent Color: Configurable interactive highlights

- Live preview before applying — changes can be discarded without saving

- Preferences persist across sessions via user profile database storage

6. Technical Architecture & Stack

The Ticketing Management System is designed using a modern, modular, and scalable architecture ensuring performance, security, and ease of maintenance. The architecture follows clear separation of concerns between presentation, application logic, and data layers.

6.1 Overall Architecture

┌─────────────────────────────────────────────────────────┐

│                  Presentation Layer                      │

│           React.js SPA (Vite, Zustand, CSS)             │

└────────────────────────┬────────────────────────────────┘

│ HTTPS / JSON / JWT

┌────────────────────────▼────────────────────────────────┐

│                  Application Layer                       │

│          Node.js Express REST API Gateway               │

│   Controllers → Services → Middleware → Route Guards    │

└────────────────────────┬────────────────────────────────┘

┌───────────────┼───────────────┐

│               │               │

┌────────▼──────┐ ┌──────▼──────┐ ┌────▼────────────────┐

│   MongoDB DB  │ │ SMTP Mailer │ │   File Upload (Buf) │

│  (Mongoose 8) │ │ (Nodemailer)│ │   Multer Middleware  │

└───────────────┘ └─────────────┘ └─────────────────────┘

6.2 Frontend Architecture & Technologies

| Category | Technology / Feature | Details |
| --- | --- | --- |
| Frontend Framework | React | React 18 |
| Build Tool | Vite | Vite 8 |
| State Management | Zustand | Global stores per domain entity |
| Styling | CSS & Tailwind CSS | Vanilla CSS with Tailwind CSS utility-first approach |
| Theme Engine | CSS Custom Variables | Dynamic theme injection using CSS variables at the :root level |
| Routing | React Router | React Router v6 |
| HTTP Client | Axios | Axios with interceptors for JWT token attachment and request handling |
| Animations | Framer Motion | Smooth page transitions and micro-interactions |
| Icons | Lucide React | Modern, lightweight SVG icon library |
| Architecture | Component-Based | Modular, reusable, and scalable UI architecture |

Role-Specific Dashboards Rendered:

- Client User Dashboard (ticket raise, tracking, feedback)

- Consultant Dashboard (queue management, work logs, performance)

- Admin Dashboard (user management, overview reporting)

- Super Admin Console (full system control, routing rules, CC configuration)

6.3 Backend Architecture & APIs

| Category | Technology / Feature | Details |
| --- | --- | --- |
| Runtime Environment | Node.js | Node.js v20+ |
| Backend Framework | Express.js | Express.js 4 |
| Architecture | RESTful API | MVC (Model–View–Controller) based architecture with modular API design |
| Database ODM | Mongoose | Mongoose 8 for MongoDB schema modeling and data validation |
| Authentication | JWT | JSON Web Token (JWT) based authentication and authorization |
| File Handling | Multer | Buffer-based file uploads with documents stored in MongoDB as Binary (GridFS/Binary Storage) |
| Email Service | Nodemailer | SMTP transport for sending notifications, OTPs, and system emails |
| Password Security | bcryptjs | Password hashing using bcryptjs with a work factor (salt rounds) of 10 |

Layered Design:

routes/          → URL definitions and method bindings

controllers/     → Request/response handlers

services/        → Core business logic and database queries

middleware/      → JWT guard, role check, file parser

models/          → Mongoose schemas and virtuals

6.4 Database Design & Data Flow

| Category | Technology / Feature | Details |
| --- | --- | --- |
| Database | MongoDB | MongoDB 6+ document-oriented NoSQL database |
| Database ODM | Mongoose | Mongoose 8 for schema definition, validation, and database operations |
| Data Model | Document-Oriented | Flexible document-based schema with ObjectId references for relationships between collections |

Key Collections:

| Collection | Purpose | Description |
| --- | --- | --- |
| clientusers | User Management | Stores all system users, including Clients, Consultants, Admins, and Super Admins, along with authentication and profile information. |
| clients | Client Management | Maintains client company profiles, ERP integration details, contact information, and organizational settings. |
| departments | Department Management | Stores organizational departments, service categories, and ticket assignment configurations. |
| tickets | Ticket Management | Contains complete support ticket information, including lifecycle, status, priority, SLA, assignments, attachments, and communication history. |
| preassignmentrules | Routing & Automation | Defines automatic ticket routing rules based on client, department, category, priority, ERP incident type, and other business criteria. |
| ccemailconfigs | Email Configuration | Stores CC email recipient mappings and notification rules for automated email communications. |
| notifications | Notification Management | Maintains in-app notification records, alerts, reminders, and user-specific system messages. |
| timeentries | Time Tracking | Records consultant work logs, effort hours, start/end times, billable hours, and ticket-wise time entries for reporting and performance analysis. |

Data Flow:

1. Frontend (validated request) → 2. JWT Guard → 3. Role Check

→ 4. Controller → 5. Service (business logic) → 6. Mongoose Query

→ 7. MongoDB → 8. Response serialized → 9. Frontend rendered

6.5 Authentication, Authorization & Security

- JWT-based authentication — tokens issued on login, validated on every protected request

- Role-Based Access Control (RBAC) — `restrictTo(...roles)` middleware guard on every API route

- Role Hierarchy: `clientuser` → `consultant` → `admin` → `superadmin`

- bcryptjs password hashing — plaintext passwords never stored

- Input sanitization — Mongoose ObjectId parsing prevents NoSQL injection

- Payload size limits — 20MB maximum request size to prevent DoS

6.6 Email & Notification Architecture

- Automatic email triggers for: ticket creation, assignment, status change, resolution, closure

- CC Distribution: Division Heads and configured CC email addresses are automatically included

- CC Email Config Panel: Super Admins configure CC recipients and notification event toggles without code changes

- Nodemailer SMTP transport — compatible with corporate SMTP gateways

- In-App Notifications: Zustand-managed notification store updates on activity feed events

6.7 Hosting, Deployment & Environment Strategy

| Environment | Purpose | Deployment Details |
| --- | --- | --- |
| Development | Local Development | Runs on developer machines using the Vite development server with Hot Module Replacement (HMR) for rapid development and debugging. |
| Testing / Staging | Quality Assurance & UAT | Pre-production environment used for feature validation, integration testing, user acceptance testing (UAT), and performance verification before release. |
| Production | Live Deployment | Frontend is served via Nginx, while the backend is deployed on a Hostinger VPS running Node.js and managed using PM2 for high availability and automatic recovery. |

Deployment Configuration

| Component | Configuration |
| --- | --- |
| Frontend Deployment | Production build generated using npm run build, with the dist/ folder served by Nginx. |
| Backend Deployment | Node.js application hosted on a Hostinger VPS, managed by PM2 for process monitoring, automatic restarts, log management, and zero-downtime operation. |
| Web Server / Reverse Proxy | Nginx acts as the reverse proxy, routing incoming requests to the backend services, serving static assets, and supporting HTTPS/SSL. |
| Hosting Platform | Hostinger VPS provides a dedicated Linux server environment for hosting the backend APIs, database connectivity, and application services. |
| Environment Variables | Application configuration is managed through .env files. Sensitive information such as database credentials, JWT secrets, SMTP settings, and API keys is excluded from version control using .gitignore. |
| Process Management | PM2 ensures application resilience by automatically restarting failed processes, managing logs, monitoring performance, and enabling startup on server reboot. |
| Build & Release | Frontend and backend are deployed independently, allowing seamless updates, easier maintenance, and minimal downtime during releases. |

6.8 Logging, Monitoring & Reliability

- Hostinger VPS Server Logs: Runtime exceptions, API requests, application logs, and server activities are monitored through the Hostinger VPS logging environment to support troubleshooting and performance monitoring.

- Assignment History: Every ticket maintains a complete assignmentHistory[] trail, recording the assigned consultant, timestamp, reassignment details, and remarks for full auditability.

- Work Log Audit: Every time entry is linked to both the consultant ID and ticket ID, providing a complete audit trail of work performed.

- MongoDB Audit: All documents automatically maintain createdAt and updatedAt timestamps using Mongoose's built-in timestamp functionality.

- Error Responses: The API returns structured JSON error objects with standardized HTTP status codes, ensuring consistent error handling across the application.

7. Development & Implementation Details

7.1 Development Phases

| Phase | Activities |
| --- | --- |
| Requirement Analysis & System Design | Gathered business requirements through stakeholder discussions, defined functional and non-functional requirements, prepared wireframes, designed the system architecture, database schema, user roles, and workflow diagrams. |
| Database Design & Backend Development | Designed MongoDB collections, developed RESTful APIs using Node.js and Express.js, implemented authentication, authorization, business logic, email services, file management, and database integration. |
| Core Ticketing Module Development | Developed ticket creation, assignment, status management, priority handling, SLA tracking, consultant allocation, routing rules, attachment management, and complete ticket lifecycle workflows. |
| Role-Based Access Control (RBAC) Implementation | Implemented JWT-based authentication, role-based authorization, secure API access, and customized dashboards and permissions for Super Admin, Admin, Consultant, and Client users. |
| Frontend Development & User Experience | Built responsive React-based user interfaces, dashboards, forms, data tables, filtering, search, notifications, theme management, and reusable UI components with an optimized user experience. |
| Automation & Business Workflow Implementation | Developed automatic ticket routing, email notifications, escalation workflows, consultant assignment logic, work-hour tracking, and configurable business rules. |
| Dashboard, Analytics & Reporting | Developed interactive dashboards, KPI cards, consultant performance reports, client-wise analytics, work-hour analysis, date range filtering, and Excel export functionality. |
| AI Integration (Roadmap) | Planned AI-powered ticket classification, intelligent routing, conversation understanding, automatic work-time calculation, solution recommendations, predictive analytics, and smart reporting capabilities. |
| Testing, Optimization & Quality Assurance | Performed unit testing, integration testing, user acceptance testing (UAT), bug fixing, security validation, performance optimization, and application stabilization. |
| Deployment & Production Release | Deployed the frontend using Nginx and the backend on a Hostinger VPS, configured environment variables, implemented HTTPS, monitored application performance, and prepared production documentation and user guides. |

7.2 Team Structure

| Role | Responsibilities |
| --- | --- |
| Project Manager / Product Owner | Defined project vision and scope, gathered business requirements, coordinated with stakeholders, prioritized features, managed project timelines, reviewed deliverables, approved milestones, and ensured successful project execution. |
| Technical Lead / Solution Architect | Designed the overall system architecture, established technical standards, reviewed implementation strategies, ensured scalability, security, performance, and guided the development process. |
| Full Stack Developer | Developed the complete application including the React frontend, Node.js/Express backend, MongoDB database, RESTful APIs, authentication, business logic, integrations, responsive UI, deployment, and system optimization. |
| UI/UX Designer | Designed user interfaces, dashboards, workflows, responsive layouts, user experience improvements, design consistency, and usability enhancements. |
| QA / Testing Contributors | Conducted functional testing, integration testing, user acceptance testing (UAT), regression testing, identified defects, verified bug fixes, and ensured application quality before production release. |
| DevOps / Deployment Engineer | Managed deployment on the Hostinger VPS, configured Nginx, environment variables, SSL certificates, application monitoring, backups, and production environment maintenance. |
| Support & Review Stakeholders | Validated business workflows, reviewed implemented features, provided domain expertise, participated in feedback cycles, and approved functional requirements and enhancements. |
| Client Representatives / End Users | Participated in requirement discussions, UAT sessions, feature validation, feedback collection, and final acceptance of the system based on business needs. |

7.3 Challenges & Resolutions

| Challenge | Resolution Applied |
| --- | --- |
| Complex multi-role UI rendering | Implemented role-based access control (RBAC) using JWT authentication and Zustand global state management with role-aware routing, component guards, and dynamic navigation menus. |
| Dynamic theme customization | Developed a flexible theming engine using CSS Custom Variables injected dynamically at the :root level, allowing runtime theme switching without recompilation. |
| MongoDB aggregation lookup failures | Corrected aggregation pipelines by updating lookup references from the incorrect 'users' collection to the actual 'clientusers' collection, ensuring accurate data retrieval. |
| ERP Incident Type multi-selection routing | Modified the database schema to store ERP Incident Types as a [String] array and implemented Array.some() matching logic to support dynamic routing based on multiple incident types. |
| Performance optimization for large ticket datasets | Improved application performance by creating MongoDB indexes, implementing server-side pagination, optimizing aggregation pipelines, lazy-loading React components, and minimizing unnecessary API calls. |
| Dynamic CC Email configuration | Introduced a configurable CcEmailConfig model with event-based toggle flags, enabling administrators to manage email recipients without modifying source code or redeploying the application. |
| Automatic ticket assignment complexity | Developed configurable pre-assignment rules based on client, department, category, priority, ERP incident type, and consultant mapping to automate ticket allocation. |
| Secure authentication and authorization | Implemented JWT-based authentication, encrypted password storage using bcrypt, protected API endpoints, and role-based middleware to prevent unauthorized access. |
| File upload and document management | Integrated Multer for secure file uploads with documents stored in MongoDB, including validation for supported file types and size limits. |
| Reporting and analytics performance | Optimized dashboard queries using MongoDB aggregation pipelines, caching strategies where applicable, and efficient filtering to generate real-time reports with minimal latency. |
| Accurate work-hour tracking | Implemented consultant time-entry management linked directly to tickets, enabling precise effort calculation, productivity analysis, and future AI-based automatic time estimation. |
| Deployment and production stability | Deployed the backend on a Hostinger VPS with Nginx reverse proxy, environment-based configuration, automated backups, and monitoring to ensure reliable production performance. |

8. Time & Resource Investment

8.1 Development Timeline

| Milestone | Timeline | Description |
| --- | --- | --- |
| Project Initiation & Requirement Gathering | 15 December 2025 | Project kickoff, stakeholder discussions, business requirement analysis, workflow design, system architecture planning, and database design. |
| System Design & Architecture | December 2025 | Finalized the application architecture, MongoDB database schema, RESTful API design, role-based access control, and UI/UX framework. |
| Core Development Phase | December 2025 – April 2026 | Developed the core ticket management system, user management, authentication, routing engine, notifications, reporting, dashboards, and administrative modules. |
| Feature Enhancements & Optimization | May 2026 – June 2026 | Implemented advanced reporting, consultant performance analytics, work-hour tracking, ERP incident routing, Excel exports, email automation, and performance optimizations. |
| Testing, UAT & Production Stabilization | June 2026 – July 2026 | Conducted functional testing, User Acceptance Testing (UAT), security validation, bug fixing, deployment optimization, and production stabilization. |
| Final Production Release (v5.0.0.0) | 03 July 2026 | Successfully released Version 5.0.0.0, featuring a production-ready enterprise ticketing platform with role-based access control, workflow automation, analytics, configurable routing, reporting, and enhanced system performance. |

8.2 Effort Distribution

| Activity Area | Effort (Hours) |
| --- | --- |
| Requirement Analysis & Initial System Design | 15 Hours |
| Core Development (Authentication, RBAC, Ticket Management, APIs) | 30 Hours |
| Requirement Changes, Feature Enhancements & Continuous Updates | 45 Hours |
| Bug Fixes, Issue Resolution & System Optimization | 25 Hours |
| Dashboard, Reporting, Routing & Advanced Features | 15 Hours |
| Testing, UAT & Client Feedback Implementation | 12 Hours |
| Deployment, Documentation & Production Release | 8 Hours |
| Total Project Effort | 150 Hours |

8.3 Tools & Technologies

- Version Control: Git (branch-based development model)

- Project Tracking: Agile-based task management with iterative sprints

- Code Quality: Structured review cycles and structured error handling patterns

- Build System: Vite 8 (frontend), npm scripts (backend)

9. System Benefits & Business Impact

9.1 Operational Efficiency

| Before TMS | After TMS (Ticket Management System) |
| --- | --- |
| Support requests were managed through lengthy email chains, making tracking difficult. | Centralized, web-based ticket management portal with a single source of truth for all support requests. |
| Ticket assignment was performed manually by coordinators, resulting in delays and inconsistencies. | Intelligent pre-assignment routing automatically assigns tickets based on configurable business rules, departments, priorities, and ERP incident types. |
| No standardized SLA monitoring or escalation mechanism. | Built-in SLA tracking, overdue alerts, escalation workflows, and real-time status monitoring. |
| Consultant work hours were maintained separately or manually. | Integrated work-hour logging, time tracking, and effort reporting directly linked to each ticket. |
| Limited visibility into ticket progress and consultant workload. | Real-time dashboards providing ticket status, consultant performance, workload distribution, and client-wise analytics. |
| Reporting required manual data collection and spreadsheet preparation. | Automated reports with advanced filtering, KPI dashboards, and Excel export functionality. |
| Client communication was fragmented across emails and phone calls. | Centralized ticket conversations, activity history, notifications, and email integration for better communication. |
| No configurable routing or business automation. | Configurable routing rules, notification workflows, email automation, and business process automation. |
| Difficulty tracking historical changes and audit information. | Complete audit trail including assignment history, status changes, work logs, timestamps, and user activities. |
| System enhancements required significant manual effort. | Scalable architecture designed for continuous enhancements, AI integration, predictive analytics, and enterprise workflow automation. |

9.2 Transparency & Control

- Real-time dashboards for management with drill-down capabilities

- Clear accountability — every ticket has a named assignee and assignment history

- Complete audit trail — all actions timestamped and attributed to user IDs

- Historical data available for audits, billing reviews, and performance assessments

9.3 Customer & Employee Value

- Improved service experience through transparent ticket status visibility

- Automated email notifications reduce need for follow-up calls

- Predictable response timelines improve client trust and satisfaction

- Consultants benefit from structured workloads and measurable performance metrics

10. Security, Compliance & Reliability

| Domain | Implementation |
| --- | --- |
| Authentication | Secure JWT (JSON Web Token)-based authentication with passwords encrypted using bcrypt hashing. |
| Authorization | Role-Based Access Control (RBAC) implemented through middleware to protect all secured API endpoints based on user roles and permissions. |
| Data Access | Role-scoped database queries ensure users can access only the data they are authorized to view or modify. |
| Audit Logging | Comprehensive audit trail maintained through assignment history, work logs, activity records, and automatic createdAt / updatedAt timestamps. |
| Backup | Automated MongoDB database backups using mongodump, with backup files securely stored for disaster recovery and business continuity. |
| Recovery | Well-defined database restoration process using mongorestore, enabling quick recovery from backup files when required. |
| Application Monitoring | Backend application hosted on a Hostinger VPS with server log monitoring, application health monitoring, and runtime error tracking to ensure system reliability and availability. |
| Server Security | Linux-based Hostinger VPS secured with firewall rules, HTTPS/SSL encryption, restricted server access, environment-based configuration, and regular security updates. |
| SMTP Security | Corporate SMTP credentials, JWT secrets, API keys, and other sensitive configurations are securely stored in .env environment variables and excluded from version control. |
| API Security | REST APIs include request validation, input sanitization, structured error handling, and standardized HTTP response codes to prevent unauthorized access and common security vulnerabilities. |

11. Plan of Action & Testing Approach

Plan of Action — I: Ticket-Based Testing

| Step | Action | Expected Outcome |
| --- | --- | --- |
| 1 | Create a dummy client account and user profile with appropriate role permissions. | Client account is successfully created and can access the system according to assigned permissions. |
| 2 | Log in as the client user and create a new support ticket with all required details and attachments. | Ticket is successfully generated with a unique Ticket ID and enters the Open status. |
| 3 | Verify automatic ticket routing or manually assign the ticket to the appropriate consultant. | Ticket is assigned according to configured routing rules or administrator selection. |
| 4 | Log in as the assigned consultant, review the ticket, communicate with the client if necessary, and provide a resolution. | Consultant updates the ticket with comments, resolution details, and changes the status appropriately. |
| 5 | Record the time spent resolving the issue using the work-hour logging module. | Work hours are successfully linked to the ticket and reflected in consultant performance reports. |
| 6 | Verify notifications, email alerts, assignment history, and audit logs throughout the ticket lifecycle. | All notifications, email communications, activity logs, and audit records are generated correctly. |
| 7 | Close the ticket and validate reporting dashboards, analytics, and ticket history. | Ticket is marked as Closed, reports are updated, and the complete lifecycle is available for future reference. |
| Estimated Testing Time | Approximately 1–2 Hours per Complete Test Cycle | Covers end-to-end functional testing, workflow validation, reporting verification, and user acceptance testing (UAT). |

Plan of Action — II: Non-Ticket Task Time Tracking

For tasks not directly related to customer tickets, consultants record time against predefined task categories:

| Category | Use Case | Description |
| --- | --- | --- |
| Add-On Development | SAP Add-On / Custom Software Development | Time spent designing, developing, enhancing, testing, and maintaining SAP Business One add-ons, custom ERP modules, APIs, and enterprise software solutions. |
| Client Discussions | Requirement Gathering & Customer Meetings | Time allocated for client meetings, requirement analysis, demonstrations, project reviews, feedback sessions, technical consultations, and implementation planning. |
| Internal Discussions | Team Collaboration & Project Planning | Time spent in internal meetings, sprint planning, design discussions, code reviews, knowledge sharing, project coordination, and cross-functional collaboration. |
| Research & Development (R&D) | Innovation & Technical Research | Activities involving proof of concepts (POCs), technology evaluation, AI research, framework exploration, prototype development, performance benchmarking, and technical feasibility studies. |
| Software Development & Bug Fixing | Feature Development & Maintenance | Time dedicated to implementing new features, resolving bugs, optimizing application performance, refactoring code, and enhancing existing system functionality. |
| Testing & Quality Assurance | Validation & System Verification | Functional testing, integration testing, User Acceptance Testing (UAT), regression testing, issue verification, and quality assurance activities. |
| Documentation | Technical & User Documentation | Preparation and maintenance of technical documentation, API documentation, user manuals, deployment guides, release notes, and project reports. |
| Deployment & Support | Production Deployment & Maintenance | Application deployment, server configuration, production support, monitoring, troubleshooting, backup verification, and release management. |
| ASTPL Internal Work | Organizational Activities | Internal administrative work, HR activities, training sessions, process improvements, organizational meetings, and company-related tasks. |
| General & Other Tasks | Miscellaneous Activities | Any billable or non-billable work not covered under the above categories, including miscellaneous technical assistance, learning, and operational support. |

Testing & Reporting Timeline

| Activity | Schedule / Frequency | Description |
| --- | --- | --- |
| Daily Functional Testing | 30–60 Minutes (Daily) | Perform functional testing of newly developed features, verify bug fixes, and validate critical business workflows before deployment. |
| Bug Tracking & Debugging Updates | Daily | Review reported issues, investigate root causes, implement fixes, and communicate progress through daily development updates. |
| Regression Testing | After Every Major Feature or Bug Fix | Execute regression tests to ensure newly implemented changes do not impact existing functionality or business processes. |
| User Acceptance Testing (UAT) | Per Version Release Milestone | Conduct end-to-end business workflow validation with stakeholders before each production release. |
| Performance & Stability Testing | Before Production Deployment | Verify application performance, API response times, database efficiency, and overall system stability under expected workloads. |
| Release Validation | Every Production Release | Validate deployment, perform smoke testing, verify critical modules, and confirm system readiness after each production deployment. |
| Production Monitoring | Continuous | Monitor application health, server performance, error logs, and user-reported issues to ensure reliable production operation. |

12. Development History & Version Timeline

The Ticketing Management System has progressed through multiple structured versions, each representing measurable functional growth, stability improvements, and enterprise readiness.

Version History Table

| Version | Phase Description | Start Date | End Date | Effort (Hours) | Key Outcomes |
| --- | --- | --- | --- | --- | --- |
| v1.0.0.0 | Project Foundation & System Design | 15 Dec 2025 | 31 Dec 2025 | 20 hrs | Requirement analysis, system architecture, database design, authentication, basic ticket creation, and project setup. |
| v2.0.0.0 | Core System Development | 01 Jan 2026 | 28 Feb 2026 | 30 hrs | User management, role-based access control (RBAC), client management, ticket lifecycle, REST APIs, notifications, and dashboard foundation. |
| v3.0.0.0 | Enterprise Feature Expansion | 01 Mar 2026 | 30 Apr 2026 | 40 hrs | Automated routing, ERP incident type mapping, work-hour tracking, email notifications, reporting modules, consultant assignment, and business workflow automation. |
| v4.0.0.0 | Optimization & Continuous Enhancements | 01 May 2026 | 30 Jun 2026 | 40 hrs | Performance optimization, dashboard improvements, analytics, Excel exports, UI/UX enhancements, bug fixes, changing requirement implementation, and production stabilization. |
| v5.0.0.0 | Final Production Release | 01 Jul 2026 | 03 Jul 2026 | 20 hrs | Final testing, UAT, deployment on Hostinger VPS, documentation, security improvements, production validation, and enterprise release. |

Gantt-Style Narrative Timeline

```

15 Dec 2025                                                                                                     03 Jul 2026

|----------------------------------------------------------------------------------------------------------------------------|

v1.0.0.0                 v2.0.0.0                 v3.0.0.0                 v4.0.0.0                 v5.0.0.0

Foundation & Design      Core Development      Enterprise Features     Optimization & UAT       Production Release

(15–31 Dec 2025)         (Jan–Feb 2026)        (Mar–Apr 2026)          (May–Jun 2026)          (01–03 Jul 2026)

Phase Descriptions:

| Phase | Period | Focus |
| --- | --- | --- |
| Phase 1 — Project Initiation & Foundation | 15 Dec – 31 Dec 2025 | Business requirement gathering, stakeholder discussions, system architecture, database schema design, UI/UX planning, authentication, and core ticketing workflow development. |
| Phase 2 — Core System Development | 01 Jan – 28 Feb 2026 | Development of user management, role-based access control (RBAC), client management, ticket lifecycle, RESTful APIs, notifications, dashboards, and fundamental business workflows. |
| Phase 3 — Enterprise Feature Implementation | 01 Mar – 30 Apr 2026 | Implementation of automated ticket routing, ERP incident type mapping, consultant assignment, work-hour tracking, reporting modules, email automation, audit logging, and enterprise workflow enhancements. |
| Phase 4 — Optimization & Continuous Enhancements | 01 May – 30 Jun 2026 | Performance optimization, UI/UX improvements, dashboard analytics, consultant performance reporting, Excel exports, changing requirement implementation, bug fixes, security enhancements, and production stabilization. |
| Phase 5 — Production Release & Documentation | 01 Jul – 03 Jul 2026 | Final User Acceptance Testing (UAT), production deployment on the Hostinger VPS, system validation, technical documentation, user guides, security verification, and release of Version v5.0.0.0. |

13. Management Review Summary

Delivery Overview

| Item | Detail |
| --- | --- |
| Project Start | 15 December 2025 |
| Current Version | v5.0.0.0 (Production Release) |
| Project Status | Production Ready, Live & Operational with Continuous Enhancements |
| Delivery Model | Agile full-stack development with iterative, version-controlled releases and continuous client-driven improvements |
| Total Project Effort | 150 Hours (90 Development + 30 Requirement Changes & Enhancements + 20 Testing, UAT & Deployment) |
| Development Methodology | Agile iterative development with continuous requirement analysis, feature updates, bug fixing, testing, and production optimization |
| Team Size | 1 Full Stack Developer (Lead Developer) + QA Support & Business Stakeholders for UAT and Reviews |
| Deployment Environment | Frontend hosted via Nginx; Backend deployed on Hostinger VPS with MongoDB Atlas as the database |
| Technology Stack | React 18, Vite, Node.js, Express.js, MongoDB, Mongoose, JWT, Tailwind CSS, Zustand, Axios, Framer Motion |
| Future Roadmap | AI-powered ticket classification, conversation understanding, automatic work-time calculation, intelligent solution recommendations, predictive analytics, and advanced enterprise workflow automation |

Quality & Governance Assessment

- ✅ Role-based access and audit logging implemented across all system layers

- ✅ Structured testing and daily validation cycles followed throughout development

- ✅ Version-controlled releases (Git) with clear changelog traceability

- ✅ Pre-assignment routing engine tested against all four condition types

- ✅ CC email alert toggles tested end-to-end with SMTP integration

Business Readiness

- ✅ System is production-ready and currently live

- ✅ Supports contractual controls, SLA tracking, and time logging per consultant

- ✅ Reporting dashboards provide real-time management visibility

- ✅ Excel export capability available for filtered date range reports

Management Conclusion

> The Ticketing Management System has been delivered within a controlled timeline and effort framework, meeting both operational and governance objectives. The solution is stable, scalable, and suitable for continued enterprise use and future enhancements.

14. Next 12-Month Product Roadmap (Management View)

Quarter 1 (Months 1–3): Platform Stabilization & Operational Excellence

Focus: Enhancing platform stability, reporting, security, and user experience.

| Initiative | Business Outcome |
| --- | --- |
| Advanced dashboard optimization and analytics | Faster reporting and improved management visibility |
| Enhanced reporting with scheduled Excel exports and custom filters | Accurate operational and management reporting |
| Consultant performance, work-hour, and workload dashboards | Better resource planning and productivity tracking |
| UI/UX improvements based on production feedback | Improved user adoption and operational efficiency |
| Security hardening, audit logging, and performance optimization | Increased reliability and enterprise readiness |

Quarter 2 (Months 4–6): Enterprise Automation & System Integration

Focus: Automating business processes and integrating enterprise applications.

| Initiative | Business Outcome |
| --- | --- |
| Intelligent ticket routing based on category, priority, workload, consultant skills, and ERP incident types | Reduced manual assignment and faster response times |
| ERP, CRM, HRMS, Email, and WhatsApp integration | Unified enterprise workflow and seamless data exchange |
| Email-to-Ticket and WhatsApp-to-Ticket automation | Simplified ticket creation across communication channels |
| Automated SLA monitoring, notifications, and escalation workflows | Improved SLA compliance and service quality |
| REST API expansion for third-party integrations | Easier integration with enterprise applications |

Quarter 3 (Months 7–9): AI Integration & Intelligent Automation

Focus: Introducing AI-powered automation and decision support.

| Initiative | Business Outcome |
| --- | --- |
| AI-powered ticket classification and intelligent routing | Automatically categorizes and assigns tickets to the most suitable consultant, reducing manual effort and improving response time |
| AI-based conversation understanding and intent detection | Understands customer conversations, extracts key information, detects issue intent, and automatically categorizes requests |
| AI-powered solution recommendations | Suggests relevant knowledge base articles, previous resolutions, SOPs, and troubleshooting steps based on ticket context |
| Automatic work-time calculation using AI | Estimates consultant effort based on ticket activities, conversation history, and resolution workflow, reducing manual time entry |
| AI-assisted consultant recommendation engine | Recommends the best consultant based on expertise, availability, historical performance, and workload |
| AI-powered ticket summarization | Automatically generates concise ticket summaries for consultants and management |
| AI chatbot for self-service support | Provides instant responses to common issues and reduces support workload |

Quarter 4 (Months 10–12): Enterprise Intelligence & Predictive Analytics

Focus: Transforming the platform into an AI-driven Enterprise Service Management solution.

| Initiative | Business Outcome |
| --- | --- |
| Predictive analytics for SLA breaches and recurring incidents | Identifies high-risk tickets before SLA violations occur and recommends preventive actions |
| AI-powered consultant performance analytics | Measures consultant efficiency, productivity trends, workload distribution, and SLA compliance |
| Management dashboards with AI-generated insights | Provides executives with intelligent business insights, trend analysis, and KPI forecasting |
| Predictive maintenance and recurring issue detection | Identifies recurring problems and recommends proactive resolutions before they impact operations |
| Multi-company and multi-tenant enterprise architecture | Supports centralized management of multiple organizations from a single platform |
| Self-learning AI recommendation engine | Continuously improves routing decisions, solution suggestions, and predictions using historical ticket data and user feedback |
| Executive AI reporting and business intelligence | Generates automated management reports, forecasts, and strategic recommendations |

Roadmap Governance

| Area | Approach |
| --- | --- |
| Release Strategy | Quarterly phased releases with continuous enhancements, maintenance updates, and hotfixes. |
| Development Methodology | Agile development with iterative feature delivery, sprint planning, continuous integration, and continuous improvement. |
| Approval Process | Quarterly roadmap reviews and milestone approvals by management and business stakeholders. |
| Priority Management | Features prioritized based on business value, customer feedback, operational impact, AI readiness, and strategic objectives. |
| Quality Assurance | Functional Testing, Integration Testing, UAT, Performance Testing, Security Validation, and AI model validation before each production release. |
| Continuous Improvement | Production monitoring, user feedback, analytics, AI learning models, and business metrics drive ongoing enhancements. |

Strategic Vision (12-Month Outcome)

By the end of the next 12 months, the Ticket Management System will evolve into an AI-powered Enterprise Service Management (ESM) Platform capable of:

- AI-powered ticket classification and intelligent routing.

- AI-based conversation understanding and intent recognition.

- AI-generated solution recommendations using historical resolutions and knowledge bases.

- Automatic work-time calculation based on consultant activities and ticket lifecycle.

- AI-assisted consultant allocation based on skills, workload, and performance.

- Predictive analytics for SLA breaches, recurring issues, and operational risks.

- Consultant productivity analytics and workforce planning.

- Seamless ERP, CRM, HRMS, Email, WhatsApp, and Microsoft Teams integration.

- Multi-company and multi-tenant enterprise support.

- AI-powered executive dashboards with predictive business intelligence.

- Self-learning AI models that continuously improve recommendations using historical ticket data and organizational knowledge.

- Intelligent automation that minimizes manual intervention, enhances operational efficiency, and enables data-driven decision-making across the enterprise.

15. One-Page Executive Summary

Overview

The Ticket Management System (TMS) is an enterprise-grade service management platform developed and maintained by Akshay Software Technologies Private Limited to streamline, automate, and optimize the management of customer support requests, internal service operations, and enterprise workflows.

The project commenced on 15 December 2025 and has evolved through five major releases, culminating in the successful production deployment of Version v5.0.0.0 on 03 July 2026. The platform addresses key business challenges, including fragmented support processes, manual ticket assignment, limited SLA visibility, inefficient work-hour tracking, and the absence of centralized reporting and operational governance.

Designed using modern web technologies and a scalable architecture, the system provides a centralized, secure, and highly configurable platform that improves operational efficiency, enhances service delivery, and supports future enterprise growth through intelligent automation and AI integration.

Business Value Delivered

| Area | Value Delivered |
| --- | --- |
| Incident Management | Centralized management of customer and internal support requests with complete ticket lifecycle tracking. |
| Workflow Automation | Automated ticket routing, configurable assignment rules, notifications, and SLA-driven workflows reduce manual effort. |
| Governance & Security | Role-Based Access Control (RBAC), comprehensive audit trails, and secure authentication ensure accountability and data security. |
| SLA & Time Management | Integrated SLA monitoring, consultant work-hour logging, overdue detection, and performance tracking improve operational efficiency. |
| Reporting & Analytics | Real-time dashboards, consultant performance analytics, client-wise reports, KPI monitoring, and Excel export capabilities provide actionable business insights. |
| Communication | Automated email notifications, configurable CC email distribution, and centralized ticket communication improve collaboration and response times. |
| Scalability | Modular architecture supports future ERP, CRM, HRMS, AI, and third-party integrations while enabling enterprise-scale deployment. |

Delivery Snapshot

| Metric | Value |
| --- | --- |
| Project Start | 15 December 2025 |
| Current Version | v5.0.0.0 (Production Release) |
| Development Effort | 90 Hours |
| Requirement Changes & Enhancements | 30 Hours |
| Testing, UAT & Deployment | 20 Hours |
| Overall Project Effort | 150 Hours |
| Development Methodology | Agile full-stack development with iterative version-controlled releases |
| Deployment Environment | Frontend hosted via Nginx; Backend deployed on Hostinger VPS with MongoDB Atlas |
| Current Status | Production Ready, Live & Operational |

Strategic Outlook

The Ticket Management System is designed as a long-term enterprise platform with a clear roadmap focused on intelligent automation, digital transformation, and AI-driven service management.

Over the next 12 months, planned enhancements include:

- AI-powered ticket classification and intelligent routing.

- AI-based conversation understanding and intent recognition.

- Automatic work-time calculation using AI.

- AI-generated solution recommendations based on historical tickets and knowledge bases.

- Predictive analytics for SLA breaches and recurring incidents.

- Consultant productivity and workload analytics.

- ERP, CRM, HRMS, Email, WhatsApp, and Microsoft Teams integration.

- Multi-company and multi-tenant enterprise architecture.

- Executive dashboards with AI-powered business intelligence and predictive reporting.

With its scalable architecture, configurable workflows, enterprise-grade security, and AI-first roadmap, the Ticket Management System (TMS) is positioned to become a strategic Enterprise Service Management (ESM) platform that enhances operational efficiency, supports data-driven decision-making, and enables sustainable business growth for Akshay Software Technologies Private Limited.

16. Formal Sign-Off & Approval Page

This section confirms the formal review, acknowledgment, and approval of the Ticket Management System (TMS) for production deployment, operational use, and continuous enhancement within Akshay Software Technologies Private Limited.

Ownership & Accountability

| Role | Name / Organization |
| --- | --- |
| System Owner | Akshay Software Technologies Private Limited |
| Project Sponsor / Product Owner | Akshay Software Technologies Private Limited |
| Project Review & Business Validation | Rajan Chelladurai |
| Lead Developer & Technical Owner | Ruhul Amin |
| Testing & Quality Assurance | Rajan Chelladurai, Reshma Lokhande, Ruhul Amin |
| Deployment & Technical Support | Ruhul Amin |

Approval Statement

The Ticket Management System (TMS) and the accompanying technical documentation have been reviewed and validated against the defined business, functional, technical, security, and operational requirements. Version v5.0.0.0 is approved for production deployment and enterprise use. The system is considered stable, scalable, and suitable for operational support, with future enhancements to be delivered through controlled version releases in accordance with the approved product roadmap.

17. Risk Register & Mitigation Plan

| # | Risk Category | Risk Description | Impact | Likelihood | Mitigation Strategy |
| --- | --- | --- | --- | --- | --- |
| 1 | Technical | Performance degradation with increasing ticket volume and concurrent users | High | Medium | MongoDB indexing, optimized aggregation pipelines, lazy loading, pagination, caching strategies, and continuous performance monitoring. |
| 2 | Security | Unauthorized system access, privilege escalation, or data leakage | High | Low | JWT authentication, Role-Based Access Control (RBAC), bcrypt password hashing, HTTPS, input validation, audit logging, and periodic security reviews. |
| 3 | Operational | Incorrect ticket assignment, SLA breaches, or workflow failures | High | Medium | Automated routing rules, SLA monitoring, escalation workflows, validation checks, and user training. |
| 4 | Data | Data loss, accidental deletion, or database corruption | High | Low | Scheduled MongoDB Atlas backups, export snapshots, tested restoration procedures, and disaster recovery documentation. |
| 5 | Infrastructure | Hostinger VPS downtime or server resource limitations | High | Low | VPS health monitoring, regular server maintenance, backup strategy, resource monitoring, and recovery procedures. |
| 6 | Integration | Failure of SMTP, ERP, CRM, or third-party API integrations | Medium | Medium | Retry mechanisms, error logging, fallback notifications, API monitoring, and integration validation. |
| 7 | Requirement Changes | Frequent business requirement changes impacting delivery timelines | Medium | High | Agile development methodology, phased releases, version control, backlog prioritization, and continuous stakeholder reviews. |
| 8 | Compliance & Audit | Failure to meet organizational audit and governance requirements | Medium | Low | Complete audit trails, assignment history, activity logs, work-hour tracking, and timestamped records. |
| 9 | AI Implementation | AI-generated recommendations may require human validation during initial deployment | Medium | Medium | Human approval workflow, continuous AI model improvement, user feedback loops, and periodic model evaluation. |

Risk reviews will be conducted quarterly as part of the product governance process. The Risk Register will be updated before every major version release and roadmap review.

18. Deployment & Rollback Strategy

Deployment Strategy

The Ticket Management System follows a controlled, version-based deployment process to ensure reliability, minimal downtime, and business continuity.

| Step | Activity |
| --- | --- |
| 1 | Promote changes through Development → Testing/UAT → Production environments. |
| 2 | Validate all features through functional testing, integration testing, and User Acceptance Testing (UAT). |
| 3 | Create a complete MongoDB Atlas backup before every production deployment. |
| 4 | Deploy approved version to the Hostinger VPS during scheduled low-impact maintenance windows. |
| 5 | Verify application health, APIs, dashboards, notifications, and reporting after deployment. |
| 6 | Obtain business validation and stakeholder approval before closing the deployment activity. |

Production Deployment Checklist

[ ] Latest source code pushed to Git repository
[ ] Production branch/tag verified
[ ] Environment variables (.env) updated and validated
[ ] MongoDB Atlas backup completed successfully
[ ] Backend application uploaded to Hostinger VPS
[ ] Application dependencies installed (npm install)
[ ] Frontend production build generated (npm run build)
[ ] Nginx configuration verified (nginx -t)
[ ] Nginx service reloaded
[ ] Backend application restarted on Hostinger VPS
[ ] HTTPS/SSL certificate verified
[ ] Smoke Testing completed:
      - User Login
      - Ticket Creation
      - Ticket Assignment
      - Email Notifications
      - Dashboard Validation
      - Reporting
      - Work Hour Logging
[ ] Stakeholders informed of successful deployment

Rollback Strategy

If any critical issue is identified after deployment, the system follows a structured rollback procedure to restore service as quickly as possible.

| Step | Rollback Action |
| --- | --- |
| 1 | Roll back the application to the last stable Git release/tag. |
| 2 | Restore MongoDB Atlas backup if database changes require reversal. |
| 3 | Redeploy the previous stable application version on the Hostinger VPS. |
| 4 | Validate authentication, ticket workflows, dashboards, reporting, and integrations. |
| 5 | Perform Root Cause Analysis (RCA), document findings, and schedule a corrected deployment. |

Recovery Objectives

| Metric | Target |
| --- | --- |
| Recovery Time Objective (RTO) | ≤ 30 Minutes |
| Recovery Point Objective (RPO) | ≤ 24 Hours (based on scheduled database backups) |
| Deployment Downtime Target | < 10 Minutes |
| Rollback Validation | Authentication, Ticket Lifecycle, Reporting, Notifications, and Dashboard verification completed before production reopening. |

19. Appendix — Glossary, Abbreviations & References

Glossary

| Term | Definition |
| --- | --- |
| TMS | Ticket Management System — the enterprise platform used to manage customer and internal support requests, workflows, and service operations. |
| SLA | Service Level Agreement — the agreed response and resolution time targets for support tickets. |
| RBAC | Role-Based Access Control — a security model where user permissions are determined by assigned roles. |
| ERP | Enterprise Resource Planning — business management software integrating core organizational processes (e.g., SAP Business One, CREST ERP). |
| CRM | Customer Relationship Management — systems used to manage customer information, interactions, and sales processes. |
| HRMS | Human Resource Management System — software used to manage employee information, attendance, leave, and HR operations. |
| JWT | JSON Web Token — a secure, URL-safe token used for user authentication and API authorization. |
| ODM | Object Document Mapper — a library (such as Mongoose) that maps application objects to MongoDB documents. |
| API | Application Programming Interface — a set of interfaces enabling communication between software systems. |
| REST API | Representational State Transfer API — a web service architecture used for communication between client and server applications. |
| SMTP | Simple Mail Transfer Protocol — protocol used for sending automated email notifications. |
| CC | Carbon Copy — additional recipients included in system-generated email notifications. |
| AMC | Annual Maintenance Contract — an agreement covering ongoing support and maintenance services. |
| UAT | User Acceptance Testing — the validation phase where business users verify that the application meets operational requirements before production release. |
| RTO | Recovery Time Objective — the maximum acceptable time required to restore system operations after a failure. |
| RPO | Recovery Point Objective — the maximum acceptable amount of data loss measured by the time between backups. |
| KPI | Key Performance Indicator — measurable metrics used to evaluate operational and business performance. |
| AI | Artificial Intelligence — technologies used to automate decision-making, analyze data, and provide intelligent recommendations. |

Abbreviations

| Abbreviation | Full Form |
| --- | --- |
| ASTPL | Akshay Software Technologies Private Limited |
| SAP | Systems, Applications, and Products in Data Processing |
| SAP B1 | SAP Business One |
| HANA | High-Performance Analytic Appliance |
| CREST | Internal ERP platform supported by ASTPL |
| FP | Feature Pack |
| API | Application Programming Interface |
| RBAC | Role-Based Access Control |
| JWT | JSON Web Token |
| ODM | Object Document Mapper |
| SMTP | Simple Mail Transfer Protocol |
| UAT | User Acceptance Testing |
| RTO | Recovery Time Objective |
| RPO | Recovery Point Objective |
| KPI | Key Performance Indicator |
| AI | Artificial Intelligence |
| CI/CD | Continuous Integration / Continuous Deployment |
| VPS | Virtual Private Server |
| UI | User Interface |
| UX | User Experience |

References

| Reference | Description |
| --- | --- |
| Internal IT Governance Guidelines | ASTPL internal standards governing software development, deployment, security, and operational governance. |
| Support Process & SLA Policy | Defines service levels, response targets, escalation procedures, and operational responsibilities. |
| Secure Application Development Standards | Internal coding standards, authentication policies, API security guidelines, and development best practices. |
| System Architecture Documentation | Technical architecture, database design, API specifications, deployment architecture, and workflow documentation for the Ticket Management System. |
| User & Administrator Guide | Functional documentation for Client Users, Consultants, Administrators, and Super Administrators. |
| Change Management & Release Documentation | Version history, release notes, deployment procedures, rollback strategy, and roadmap planning. |
| MongoDB Documentation | Official documentation for MongoDB database administration and development. |
| Node.js Documentation | Official Node.js runtime and API reference documentation. |
| Express.js Documentation | Official Express.js framework documentation. |
| React Documentation | Official React frontend framework documentation. |
| Mongoose Documentation | Official Mongoose ODM documentation for MongoDB. |
| Hostinger Documentation | VPS deployment, server administration, and hosting documentation. |
| Nginx Documentation | Official Nginx web server and reverse proxy documentation. |

Appendix Summary

This appendix provides the terminology, abbreviations, and technical references used throughout the Ticket Management System (TMS) documentation. It serves as a quick reference for developers, administrators, project stakeholders, auditors, and business users, ensuring consistent understanding of technical concepts, enterprise terminology, and implementation standards.

20. File Structure Overview

The Ticketing Management System follows a modular and scalable architecture to ensure maintainability and future extensibility.

Ticketing System version 5.0.0.0/

├── client/                             # React Frontend

│   ├── public/                         # Static public assets

│   ├── src/

│   │   ├── assets/                     # Logos, images, static files

│   │   ├── components/                 # Reusable UI component library

│   │   │   ├── ui/                     # Core UI blocks (inputs, buttons, modals)

│   │   │   └── layout/                 # Navbar, Sidebar, Footer, MainLayout

│   │   ├── features/                   # Role-specific feature panels

│   │   │   ├── user/                   # Client user flows (dashboard, create ticket)

│   │   │   ├── consultant/             # Consultant workstation and dashboard

│   │   │   └── superadmin/             # Admin console, routing rules, user management

│   │   ├── store/                      # Zustand state containers (per domain)

│   │   │   ├── useAuthStore.js         # Authentication session state

│   │   │   ├── useTicketStore.js       # Ticket CRUD and lifecycle state

│   │   │   ├── useThemeStore.js        # Theme customization engine

│   │   │   ├── usePreAssignmentRuleStore.js

│   │   │   ├── useClientStore.js

│   │   │   ├── useDepartmentStore.js

│   │   │   └── useConsultantStore.js

│   │   ├── App.jsx                     # App root, router, theme provider

│   │   ├── index.css                   # Global CSS variable system + overrides

│   │   └── main.jsx                    # React DOM mount point

│   ├── vite.config.js                  # Vite build configuration

│   └── package.json

│

├── server/                             # Node.js Express Backend

│   ├── src/

│   │   ├── config/

│   │   │   └── db.js                   # MongoDB connection handler

│   │   ├── controllers/                # Express route handlers

│   │   │   ├── ticket.controller.js

│   │   │   ├── auth.controller.js

│   │   │   ├── preAssignmentRule.controller.js

│   │   │   ├── consultantStats.controller.js

│   │   │   └── ccEmail.controller.js

│   │   ├── middleware/

│   │   │   ├── auth.middleware.js      # JWT protect + restrictTo guards

│   │   │   └── upload.middleware.js    # Multer file parser configuration

│   │   ├── models/

│   │   │   ├── ClientUser.js           # All user types (clients, consultants, admins)

│   │   │   ├── Client.js               # Client company + ERP details

│   │   │   ├── Ticket.js               # Ticket lifecycle schema

│   │   │   ├── Department.js           # Departments with categories

│   │   │   ├── PreAssignmentRule.js    # Routing rule configurations

│   │   │   ├── CcEmailConfig.js        # CC email mapping configurations

│   │   │   ├── Notification.js         # In-app notification records

│   │   │   ├── TimeEntry.js            # Consultant work hour logs

│   │   │   └── ConsultantProfile.js    # Extended consultant details

│   │   ├── routes/                     # Express route definitions

│   │   │   ├── ticket.routes.js

│   │   │   ├── auth.routes.js

│   │   │   ├── preAssignmentRule.routes.js

│   │   │   └── ccEmail.routes.js

│   │   ├── services/                   # Business logic services

│   │   │   ├── ticket.service.js       # Ticket creation + routing evaluation

│   │   │   ├── consultantStats.service.js

│   │   │   ├── dashboard.service.js

│   │   │   └── email.service.js

│   │   └── app.js                      # Express app initialization

│   ├── .env.example                    # Environment variable template

│   └── package.json

│

└── docs/                               # System Documentation

├── README.md                       # Documentation index and overview

├── TMS_SYSTEM_DOCUMENTATION.md     # This document

├── USER_GUIDE_CLIENT.md            # Client user guide

├── USER_GUIDE_CONSULTANT.md        # Consultant user guide

├── USER_GUIDE_SUPERADMIN.md        # Super Admin guide

└── TECHNICAL.md                    # Technical architecture reference

```

---

Architecture Summary

| Layer | Technology | Role |
| --- | --- | --- |
| Presentation Layer | React 18 + Vite | Responsive role-based user interfaces, dashboards, ticket management, reporting, and administrative panels. |
| State Management | Zustand | Centralized client-side state management with domain-specific stores for authentication, tickets, users, notifications, and settings. |
| UI & Theming | Vanilla CSS + Tailwind CSS + CSS Custom Variables | Responsive design system with dynamic light, dark, and system theme support using CSS variables. |
| API Layer | Node.js + Express.js | RESTful API development, request routing, middleware execution, authentication, validation, and business service orchestration. |
| Business Logic Layer | Service Layer (Node.js) | Implements ticket lifecycle management, automated routing, SLA monitoring, notifications, work-hour tracking, reporting, and business rules. |
| Authentication & Authorization | JWT + bcrypt | Secure user authentication, password encryption, Role-Based Access Control (RBAC), and protected API access. |
| Database Layer | MongoDB Atlas + Mongoose | Document-oriented NoSQL database with schema validation, ObjectId relationships, indexing, aggregation, and scalable data management. |
| File Management | Multer + MongoDB | Secure document upload, attachment management, and binary file storage associated with support tickets. |
| Email Service | Nodemailer (SMTP) | Automated email notifications, ticket updates, escalation alerts, CC email distribution, and workflow communications. |
| Hosting Platform | Hostinger VPS | Linux-based Virtual Private Server hosting the backend application, APIs, server-side services, and deployment environment. |
| Web Server & Reverse Proxy | Nginx | Serves the frontend application, handles HTTPS/SSL, routes API requests, and acts as a reverse proxy for backend services. |
| Version Control | Git | Source code management, version control, release tracking, and collaborative development. |
| Future AI Layer | AI Services (Planned) | AI-powered ticket classification, conversation understanding, automatic work-time calculation, intelligent routing, solution recommendations, and predictive analytics. |

21. Conclusion & Management Summary

The Ticket Management System (TMS) is a modern, scalable, and enterprise-ready service management platform developed by Akshay Software Technologies Private Limited to streamline support operations, improve service quality, and establish a centralized, standardized approach to managing customer and internal service requests.

Since its initiation on 15 December 2025, the project has evolved through five major releases, culminating in the successful production deployment of Version v5.0.0.0. The platform now provides a secure, configurable, and highly efficient solution for ticket lifecycle management, consultant workload tracking, SLA monitoring, reporting, and business workflow automation.

The system delivers measurable business value across four key dimensions:

Operational Excellence

- Centralized and standardized ticket management replacing fragmented manual processes.

- Automated ticket routing, configurable workflows, and streamlined support operations.

- Integrated work-hour tracking, consultant management, and real-time operational dashboards.

- Reduced response times and improved service delivery through automation.

Governance & Compliance

- Enterprise-grade Role-Based Access Control (RBAC) with secure JWT authentication.

- Comprehensive audit trails, assignment history, activity logs, and timestamped records.

- SLA monitoring, escalation workflows, and management reporting for operational governance.

- Secure deployment with structured backup, recovery, and version-controlled release management.

Business Intelligence & Decision Support

- Interactive dashboards with consultant performance metrics, workload analysis, client-wise reporting, and KPI monitoring.

- Automated reporting with advanced filtering and Excel export capabilities.

- Real-time visibility into operational performance, resource utilization, and service quality.

Strategic Growth & Innovation

- Scalable architecture supporting multi-company operations and enterprise expansion.

- Designed for seamless integration with ERP, CRM, HRMS, Email, WhatsApp, Microsoft Teams, and third-party applications.

- AI-ready platform with a roadmap that includes intelligent ticket classification, conversation understanding, automatic work-time calculation, AI-powered solution recommendations, predictive analytics, consultant recommendation engines, and executive business intelligence.

Management Summary

The Ticket Management System (TMS) is fully operational and production-ready, providing a stable foundation for enterprise service management while supporting continuous business growth and digital transformation.

By combining modern web technologies, enterprise security, workflow automation, comprehensive reporting, and a future-focused AI strategy, the platform is positioned to become a strategic Enterprise Service Management (ESM) solution that delivers long-term value to management, support teams, consultants, and client organizations.

The project demonstrates a scalable architecture, maintainable codebase, and structured release methodology, ensuring the platform can continuously evolve to meet changing business requirements and future technological advancements.

Final Statement

Version v5.0.0.0 represents the successful completion of the initial enterprise implementation of the Ticket Management System. Future releases will focus on intelligent automation, AI integration, enterprise analytics, and expanded business process integration, reinforcing the platform's role as a core enterprise solution within Akshay Software Technologies Private Limited.

| Document Information | Details |
| --- | --- |
| Document Name | Ticket Management System (TMS) – Technical Design, Architecture & User Documentation |
| Document Version | v5.0.0.0 |
| Organization | Akshay Software Technologies Private Limited |
| Project Duration | 15 December 2025 – 03 July 2026 |
| Prepared By | Ruhul Amin (Lead Full Stack Developer) |
| Reviewed By | Rajan Chelladurai, Reshma Lokhande |
| Document Status | Approved for Production Release |
| Classification | Internal – Confidential |
| Next Planned Release | v5.1.0.0 – AI & Enterprise Automation Enhancements |

Final Approval & Signatures

Document Approval

This document certifies that the Ticket Management System (TMS) Version v5.0.0.0 has been reviewed, validated, and approved for production deployment and operational use within Akshay Software Technologies Private Limited.

The undersigned acknowledge that the system has been developed in accordance with the approved business requirements, technical specifications, security standards, and quality expectations. Any future modifications or enhancements will be governed through the organization's change management and version control processes.

Project Approval Matrix

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Sponsor / Product Owner | Akshay Software Technologies Private Limited | __________________________ | ______________ |
| Operations Head | Rajan Chelladurai | __________________________ | ______________ |
| Technical Head / Engineering Manager | Ruhul Amin | __________________________ | ______________ |
| Quality Assurance (QA) | Reshma Lokhande | __________________________ | ______________ |
| Lead Full Stack Developer | Ruhul Amin | __________________________ | ______________ |

Management Acceptance

We hereby confirm that the Ticket Management System (TMS) has successfully completed the required development, testing, validation, and review processes. Based on the documented evidence and system evaluation, the solution is approved for production use and ongoing operational support.

This approval confirms that:

- The implemented functionality satisfies the approved business requirements.

- Security, authentication, and authorization mechanisms have been validated.

- The system architecture supports future scalability and enterprise integration.

- Backup, recovery, deployment, and rollback procedures have been documented.

- The platform is ready for continuous enhancement through future version-controlled releases.

Developer Declaration

I hereby declare that the Ticket Management System (TMS) Version v5.0.0.0 has been designed, developed, tested, documented, and deployed following industry best practices and the technical requirements defined by Akshay Software Technologies Private Limited.

All source code, database structures, APIs, workflows, documentation, deployment procedures, and release artifacts have been prepared to support maintainability, scalability, and future enhancements.

Developer Name: Ruhul Amin

Designation: Lead Full Stack Developer

Signature: __________________________

Date: _______________________________

Project Sponsor Declaration

I confirm that the Ticket Management System has been reviewed against the approved business objectives and is accepted for production deployment and operational use within the organization.

The system provides a scalable foundation for future enterprise enhancements, automation initiatives, and AI-driven capabilities.

Name: Rajan Chelladurai

Designation: Operations Head

Signature: __________________________

Date: _______________________________

END OF DOCUMENT

Ticket Management System (TMS)

Version: v5.0.0.0

Prepared By: Ruhul Amin

Organization: Akshay Software Technologies Private Limited

Document Classification: Internal – Confidential

© 2026 Akshay Software Technologies Private Limited. All Rights Reserved.